Developer response, 22 September 2026

How to read this document

A status line has been added under each of your 35 numbered points. Colours are used as follows.

GREEN: Done and live on the site now. 19 points.

AMBER: Partly done, or waiting on information from GARI. 9 points.

RED: Out of scope for this round because it needs a redesign. 7 points.

Five points need material from GARI before we can finish them: 15, 19, 25, 26 and 27. These are the most useful ones to cover in the meeting.

All hours shown are rough estimates only. They are a guide for planning, not a quote, and we will confirm them once each item is scoped. The redesign items come to roughly 6 to 9 hours in total and can be done in stages.

GARI Consultants Website—

Version 2

Date: 09092026

Developer Revision & Improvement Requirements

The objective is not simply to correct individual design issues, but to create a professional, modern, credible and cohesive website that properly positions GARI as a governance, leadership, learning and transformation organisation.

The website should feel like a professional institutional/executive organisation, rather than a generic consultancy template.

1. OVERALL WEBSITE THEME & DESIGN

OUT OF SCOPE: This is a full theme rebuild across every page. We have already done the two parts that lift quality the most: the colour palette and the text sizing are now consistent site wide. Rough estimate 2 hours.

Update the overall website theme

Redesign/refine the current visual theme so that the website communicates:

- Professionalism

- Corporate governance

- Leadership

- Learning

- Innovation

- African transformation -

- Institutional credibility

- Trust

- Modernity

We need to avoid the appearance of a generic consultancy template.

The overall design should be:

- Clean

- Modern

- Executive

- Spacious

- Professional

- Institutional

- Technology-enabled

- African in character

- Premium but not overly decorative

The redesign should be applied consistently across every page, rather than changing individual sections in isolation.

2. BRAND COLOURS

DONE: The site now uses deep navy, the green from the GARI logo, white and light grey. It was previously using blue, purple, peach, lime, red and yellow at the same time.

- Deep navy/dark blue — authority, governance and professionalism

- Deep green — growth, sustainability and transformation

- White — cleanliness and space

- Light grey — secondary backgrounds

- One controlled accent colour — for buttons and important highlights

Please avoid using multiple unrelated colours across different sections.

3. TYPOGRAPHY

DONE: One set of heading and body sizes now applies across desktop, tablet and mobile. Body text was 14px and is now 17px. We also fixed a long paragraph on the home page that had been set up as a heading.

Establish a consistent typography hierarchy

Please review all fonts, font weights, font sizes and line spacing throughout the website.

Use a modern, professional sans-serif font.

Suggested hierarchy:

| Element | Desktop guideline |
| --- | --- |
| Main hero heading | 44–56 px |
| Major section heading | 32–40 px |
| Sub-heading | 24–28 px |
| Body text | 16–18 px |
| Small/supporting text | 13–14 px |

Please ensure that:

- Heading sizes are consistent.

- Heading weights are consistent.

- Body text is easy to read.

- Line spacing is comfortable.

- Text does not appear crowded.

- Paragraph widths are controlled.

- Heading levels follow a logical H1/H2/H3 structure.

The website should have a clear visual hierarchy from the largest heading through to supporting text.

4. SPACING & ALIGNMENT

PARTLY DONE: Text spacing and sizing are now consistent. Applying one spacing system to every section means adjusting each page layout. Rough estimate 1 to 2 hours.

Standardise the website grid

Please review the spacing and alignment of all sections.

Ensure that:

- Headings align with the content below them.

- Images align with text and cards.

- Sections use consistent left and right margins.

- Cards have consistent spacing.

- Buttons are consistently positioned.

- Content does not appear randomly positioned across the page.

Establish a consistent spacing system across desktop, tablet and mobile.

Suggested starting point:

- Desktop section spacing: 80–120 px

- Mobile section spacing: 48–64 px

- Card spacing: 24–32 px

- Heading-to-content spacing: 16–24 px

Please use these as design guidelines and adjust where necessary for visual balance.

5. HEADER & NAVIGATION

DONE: The menu is now Home, About GARI, What We Do, Contact and Login. The header button says Explore Courses instead of Signup.

Redesign the main navigation

Please review and update the current navigation.

The current "Packages" terminology should be changed.

Change:

Packages

to:

What We Do

Proposed navigation structure:

Home | About GARI | What We Do | Learning | Leadership | Resources | Contact

On the right-hand side, we change to:

Login | Explore Courses

The navigation should be:

- Clear

- Easy to understand

- Consistent

- Responsive on mobile

- Easy to use

- Visually prominent without dominating the page

6. HOMEPAGE — HERO SECTION

DONE: New headline, new supporting sentence, and the two buttons you asked for. Sign Up Now is no longer the first thing a visitor is asked to do.

Redesign the homepage hero

The hero section needs to immediately communicate:

- Who GARI is

- What GARI does

- Who GARI serves

- The value GARI provides

- What the visitor should do next

Replace the current generic positioning with a stronger headline.

Suggested direction:

Building Better Leaders, Stronger Institutions and Thriving Communities

We need to use a supporting statement underneath explaining GARI's work in governance, leadership, learning, technology and community transformation.

Add two clear CTAs:

Explore Our Programs

and

Work With GARI

We are avoiding making "Sign Up Now" the dominant first action before explaining what GARI offers.

7. HOMEPAGE — CONTENT STRUCTURE

OUT OF SCOPE: Four of the ten sections need content GARI has not supplied yet: Why GARI, Impact, Leadership and the Learning Platform introduction. The structure cannot be built until that content exists. Rough estimate 30 minutes to 1 hour once the content is ready.

Restructure the homepage

Please reorganise the homepage into a clear user journey.

Proposed structure:

Section 1 — Hero

GARI positioning + primary CTAs.

Section 2 — Who We Are

Brief introduction to GARI.

Section 3 — What We Do

Present the major GARI service/programme areas.

Section 4 — Who We Serve

Show the key audiences:

- Boards & Directors

- Executives & Managers

- Organisations

- Institutions

- Women

- Youth

- Community Leaders

- Entrepreneurs

Section 5 — Why GARI

Present key differentiators.

Section 6 — GARI Learning Platform

Introduce the online learning platform and explain how visitors can access courses.

Section 7 — Impact

Include verified statistics, projects, testimonials or other evidence of impact where available.

Section 8 — Leadership

Introduce the GARI leadership team.

Section 9 — Final CTA

We should use or have a strong closing message such as:

Let's Build Sustainable Communities Together - Please share your thoughts

with an appropriate CTA.

Section 10 — Footer

Redesigned institutional footer.

8. HOMEPAGE — REMOVE REPETITION

DONE: The repeated line has been removed. That section now reads What Working With GARI Delivers.

Please review the homepage for repeated messaging.

The phrase:

"Practical governance and learning solutions..." currently appears more than once.

We should avoid repeating the same headline or positioning statement in different sections.

Every major section should add new information or a new reason for the visitor to engage with GARI.

9. HOMEPAGE — SERVICE AREAS

DONE: The four areas now use your names and are numbered 01 to 04, with the number shown above each title so the cards line up.

Please redesign the current service/programme cards.

The four areas currently presented should be made much clearer.

Consider presenting them as:

01 — Governance & Directorship

Board effectiveness, governance, strategy, risk, financial literacy and related areas.

02 — Leadership & Mindset

Leadership development, emotional intelligence, ethical leadership and social code of conduct.

03 — Technology & Digital Transformation

AI, Big Data, Blockchain, IoT and digital learning.

04 — Smart Projects & Enterprise Development

Agriculture, healthcare, tourism, manufacturing, value addition, climate change and related areas.

Each service should have:

- Number

- Icon/image

- Short description

- Clear CTA such as Learn More →

10. IMAGES & PHOTOGRAPHY

DONE: Every image now has alt text, where previously not one image on the site had any. The four service icons have been replaced with a matching line icon set, shown white on the dark home page section and black on What We Do, and all cards use the same corner radius.

Standardise image treatment

Use consistent:

- Image dimensions

- Aspect ratios

- Cropping

- Border radius

- Image quality

- Colour treatment

Images across the website should look like they belong to the same brand.

11. ABOUT GARI PAGE

OUT OF SCOPE: This means rebuilding the page layout into cards and visual sections. Rough estimate 1 to 2 hours.

Redesign the About page

The current content is useful but is too text-heavy. We need to review it.

We can choose to retain the substantive information while improving the presentation.

Recommended structure:

- About GARI

- Who We Are

- Vision

- Mission

- Purpose

- Values

- Our Approach

- Leadership

- CTA

Use cards, icons and visual sections to break up the text.

12. VISION, MISSION & PURPOSE

CAN BE DONE: This does not need a full redesign. The three blocks are already separate on the page, so card styling can be added in about 2 hours. Icons would need to come from GARI.

Convert these into visual cards

Present:

OUR VISION

OUR MISSION

OUR PURPOSE

as three visually distinct cards or sections.

Each should have:

- Clear heading

- Icon or subtle visual element

- Concise statement

- Consistent formatting

Avoid presenting them as long blocks of text.

13. GARI VALUES

DONE: The four values are now numbered 01 to 04 and set to a matching size.

The four values should be redesigned as a strong visual component:

01 — Integrity

02 — Excellence

03 — Innovation

04 — Collaboration

Use:

- Consistent icons

- Numbering

- Short descriptions

- Equal card sizes

- Consistent spacing

14. LEADERSHIP SECTION

OUT OF SCOPE: The photographs are already in place, so the only work here is restructuring the biographies into cards with expandable detail. Rough estimate 30 minutes to 1 hour.

Redesign the leadership profiles

The leadership information is currently too text-heavy.

Please create professional leadership cards containing:

- Professional photograph

- Name

- Position

- Areas of expertise

- Read Profile →

The full biography can then be displayed:

- On a dedicated profile page, or

- Through an expandable profile section/modal.

Let us not display long biographies as uninterrupted paragraphs on the main About page.

15. LEADERSHIP PHOTOGRAPHS

NEEDS ONE PHOTO: Correction after checking the site: all four director photos are already on the About page, so this is nearly done. Three are square (667x667, 900x900 and 780x780) and sit correctly in the round frame. The fourth, Dr Julia Ugorji, is a landscape image at 937x467, so it crops badly in the same frame. We only need one replacement: a square photo of Dr Ugorji, ideally on a similar background to the other three.

Ensure that all photographs have:

- Consistent dimensions

- Similar background

- Similar lighting

- Similar crop

- Professional presentation

- Consistent styling

This is particularly important because GARI's credibility is closely connected to the expertise of its leadership.

16. CHANGE "PACKAGES" TO "SERVICES" willardb@adrf.com I feel we need to remove the work packages from the website.

DONE: The page is now called What We Do everywhere, including the web address. The old address redirects automatically so existing links still work.

We need to change the page currently labelled:

Packages

to:

Services or Our offering or What we offer  - where technically appropriate.

We need to review all references to "packages" throughout the website and replace them with the more appropriate terminology.

17. SERVICES PAGE — REDESIGN

DONE: The old heading has been replaced with Our Services and Practical Governance, Leadership, Learning and Transformation Solutions.

Replace the generic heading

The current:

"Unlock Your Business Potential with Our Range of Solutions"

should be replaced with a heading that reflects GARI's actual positioning.

Suggested:

Our Services

Practical Governance, Leadership, Learning and Transformation Solutions

Then present each service clearly.

Each service should contain:

- Service name

- Short explanation

- Relevant image/icon

- Key areas covered

- CTA

18. CONTACT PAGE

DONE: The form now has all six fields and the Area of Interest dropdown with your eight options. The button says Send Enquiry. Physical address was skipped as you asked.

Expand and redesign the Contact page

The current contact page is too basic.

Please include:

Contact Information

- Email

- Phone

- Physical address -  (we agreed to skip this for now)

- Operating location

Contact Form

Include:

- Full Name

- Organisation

- Email

- Phone

- Area of Interest

- Message

For Area of Interest, consider a dropdown containing:

- Corporate Governance

- Leadership Development

- Training

- Digital Learning

- Strategic Facilitation

- Technology

- Smart Projects

- Other

Change the button from the generic:

Submit

to:

Send Enquiry

or:

Talk to GARI

19. CONTACT PAGE — MAP & SOCIAL MEDIA

NEEDS ACTION: This is marked as done in the review, but the four social icons in the footer have no web address set, so they do nothing when clicked, on every page. We searched the whole site and no social media links are stored anywhere, so we cannot fill these in ourselves. Please send the links for the accounts GARI uses and we will connect them. We will remove any icon for an account that does not exist.

Where applicable, add:

- Google Maps/location – (We are skipping this for now)

- LinkedIn

- Other official GARI social media platforms

Social media icons should use consistent styling and should open in a new tab where appropriate – This has been done.

20. FOOTER

DONE: Rebuilt into the four columns you asked for, with the correct copyright line and all three policies linked.

Redesign the footer

Create a structured four-column footer.

Column 1 — GARI

Brief description of GARI.

Column 2 — Explore

- About GARI

- Services

- Learning

- Leadership

- Resources

Column 3 — Connect

- Email

- Phone

- Location

- LinkedIn

- Other official social channels

Column 4 — Learning Platform

- Explore Courses

- Login

- Register

Then include:

© 2026 GARI Governance Consultancy Services. All Rights Reserved.

Also include:

- Privacy Policy – As shared

- Terms of Use – As shared

21. PRIVACY POLICY — URGENT - Privacy policy Shared

DONE: Your document is published in full, all 34 sections. Every piece of the old placeholder wording has been removed, including the Suggested text lines.

Completely replace the current Privacy Policy

The current Privacy Policy contains obvious generic/template wording, including placeholder language such as:

"Suggested text..."

This must be removed. – Privacy policy Shared

22. TERMS & CONDITIONS — URGENT - Privacy policy Shared

DONE: Your document is published in full, all 52 sections. The page is now titled Terms and Conditions. We also added your Refund and Cancellation Policy as a new page and linked all three in the footer.

Completely replace the current Terms page

The current Terms page also contains generic WordPress/template text.

Remove all placeholder/default WordPress content.

23. GARI LEARNING PLATFORM

PARTLY DONE: The buttons now say Explore Courses, Login and Register, and they open in a new tab. We still need a short description of what a visitor gets after they sign up.

The website currently directs users to the GARI learning platform hosted externally.

Please make the transition between the main website and learning platform feel intentional and professional.

Instead of simply using:

Signup

use:

Explore Courses

or

Create Learning Account

We need to clearly explain what the visitor will access after clicking.

24. USER JOURNEY

OUT OF SCOPE: Each pathway needs its own page to link to, and those pages do not exist yet. Rough estimate 1 hour for the pathways, plus time for the new pages.

We need to redesign the website around different visitor needs.

We can also consider providing pathways such as:

- I am a Director

  - Explore Governance Programmes →

- I am an Executive

  - Explore Leadership Programmes →

- I represent an Organisation

  - Work With GARI →

- I want to Learn

  - Explore Courses →

- I am a Community Leader

  - Explore Community Programmes →

This will make the website much more intuitive.

25. TRUST & CREDIBILITY

WE CAN DRAFT THIS: No differentiator copy exists on the site yet. Rather than ask GARI to write it from scratch, we can draft four points from your existing About page content and the director biographies, then send them to you for approval or correction. Please confirm you are happy for us to do that.

Add a "Why GARI?" section – We need to provide this information.

Include four key differentiators, for example:

- Experienced Leadership

Experienced professionals with governance and leadership expertise.

- Practical Learning

Training focused on practical application.

- Technology Enabled

Modern digital learning and technology-enabled solutions.

- Community Impact

Solutions designed to strengthen organisations and communities.

- Use only claims that GARI can substantiate.

26. IMPACT SECTION

WAITING ON GARI: We checked the whole site and there are no figures recorded anywhere, so we cannot source these ourselves. Your review says to use verified GARI data only, and we agree, so we would rather publish nothing than placeholder numbers.

If verified information is available, we need to add an impact section.

For example:

X+

Leaders Trained

X+

Organisations Supported

X

Countries Reached

X

Programmes Delivered

Off course we need to only use verified GARI data.

27. TESTIMONIALS & PARTNERS

WAITING ON GARI: We checked the site and there are no partner logos or testimonials stored anywhere. We need approved logos and approved quotes with names before we can add this section.

If GARI has existing clients, partners or beneficiaries, we also need to add:

- Our Partners

Display approved organisation logos.

And:

- What Our Partners Say

Display short, approved testimonials.

This will strengthen our credibility considerably.

28. SEO

DONE: Every page now has its own title, description, social preview and web address, plus a sitemap. Yoast SEO has been installed. The site title was showing as Gari Consultants with a stray divider on every page, which is now fixed.

We need to conduct a complete SEO review.

Every page should have:

- Unique page title

- Meta description

- One clear H1

- Proper H2/H3 structure

- Image alt text

- Descriptive URLs

- Open Graph metadata

- Sitemap

- Appropriate indexing configuration

For example, the homepage title should follow the structure:

GARI Consultants | Governance, Leadership & Learning

rather than simply using the website name.

29. IMAGE SEO

PARTLY DONE: All 22 images now have alt text. Not one image had any before. Renaming the image files means re-uploading each one and updating every reference, so we suggest leaving that.

Every image need to be reviewed.

We should replace generic file names where possible.

- For example, avoid:

consulting-41.jpg

- Use meaningful filenames such as:

corporate-governance-training-gari.jpg

Add appropriate alt text to every image.

30. BUTTONS & CALLS-TO-ACTION

DONE: One button style across the site, with clear labels such as Explore Our Programs, Work With GARI and Send Enquiry.

Please standardise all buttons.

Avoid generic buttons such as:

- Click Here

- Submit

- Sign Up Now

We need more descriptive action is possible.

Use:

- Explore Programmes

- Learn More

- Work With GARI

- Explore Courses

- Talk to GARI

- Send Enquiry

All primary buttons should have consistent:

- Colour

- Font

- Size

- Border radius

- Padding

- Hover state

31. CONTENT EDITING & CONSISTENCY

DONE: The site now uses Australian English throughout. Please note your three policy documents use programme and the rest of the site uses program. We have left your documents exactly as written and will only change them if you ask.

Please conduct a complete copy-edit of the website.

Standardise:

- British or American, etc English – we need to agree

- Capitalisation

- Punctuation

- Terminology

- Headings

- Spelling

- Use of "&" versus "and"

- Programme/program terminology

- Organisation/organization terminology

GARI should use British or America or Australian English, etc consistently but not all together.

32. WEBSITE GRID

OUT OF SCOPE: Setting one content width and aligning everything to a shared grid. Rough estimate 1 to 2 hours, to be confirmed once we look at each page.

Please establish a consistent maximum content width across the website.

Headings, text, cards and images should align to a common grid.

Avoid sections where:

- Text is unnecessarily stretched across the entire screen.

- Images are significantly wider than surrounding content.

- Headings don't align with the section content.

- Cards have inconsistent widths.

33. ANIMATION & INTERACTIONS

DONE: The header animation was set to 2 seconds, which made the whole site feel slow. It is now 0.3 seconds. The site also respects the reduce motion setting on a visitor's device.

Use animation sparingly.

If animations are used:

- Keep them subtle.

- Avoid excessive movement.

- Ensure they don't distract from content.

- Maintain good performance.

- Ensure they work properly on mobile.

The website should feel professional and executive, not overly animated.

35. LINKS & FUNCTIONALITY

DONE: Every link on all seven pages has been tested and works, with one exception: the four social icons covered in point 19.

We need to test every:

- Navigation link

- CTA

- Form

- Email link

- External LMS link

- Social media link

- Footer link

- Privacy link

- Terms link

We also need to ensure there are no:

- Broken links

- Empty pages

- Placeholder content

- Incorrect redirects

- Dead buttons

36. FINAL DESIGN DIRECTION

OUT OF SCOPE: This is the summary of points 1 and 7 rather than a separate task, so the hours above cover it. The whole set is roughly 6 to 9 hours and can be split into stages.

The final website should communicate:

GARI is a serious, credible and modern organisation working at the intersection of governance, leadership, learning, technology and community transformation.

The website should therefore look closer to a professional executive education/governance institution than a generic small-business consultancy template.

The design should balance:

Authority (Self Awareness, Gratitude, Mindset……..)  + Innovation (Smart projects…)  + Learning (governance,......) + Human Impact (Communities……) + Sustainability +